**Sprint Backlog**

**Sprint-01: 25 September – 30 September**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-01:** | | | | | | | | | | |
| **Product backlog items** | **Story point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Required technology installation and setup project | 5 | SharePoint installation | Developer | 5 | 4 | 1 | 0 | 0 | 0 | 0 |
| Take a feedback and plan next Task | Scrum master | 2 | 0 | 2 | 0 | 0 | 0 | 0 |
| **Total 7 4 3** | | | | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-01:** | | | | | | | | | | |
| **Product backlog items** | **Story point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Students need to see the all course offers of university in this system and get admission related information. | 13 | Analysis to the university all type of course offers and admission system | Analyst | 15 | 0 | 5 | 5 | 5 | 0 | 0 |
| Course offers page UI design | Designer | 18 | 5 | 5 | 5 | 3 | 0 | 0 |
| Create and add course offer and admission process | Developer | 28 | 0 | 5 | 8 | 8 | 4 | 3 |
| Testing the Course offers and admission process how properly work in this system | Tester | 8 | 0 | 0 | 0 |  | 4 | 4 |
| Take a feedback for this product | Scrum master | 8 | 0 | 0 | 0 | 0 | 4 | 4 |
| **Total 77 5 15 18 16 12 11** | | | | | | | | | | |

**Sprint-02: 01 October – 06 October**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-02:** | | | | | | | | | | |
| **Product backlog items** | **Story point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Student or visitor can do the any quires direct for university authority through the enquiry form. | 13 | Analysis how the student or visitor enquiry type in this system | Analyst | 15 | 6 | 5 | 4 | 0 | 0 | 0 |
| Design enquiry UI page | Designer | 15 | 5 | 5 | 5 | 0 | 0 | 0 |
| Create and develop this enquiry system and this enquiry must be implement database | Developer | 35 | 0 | 7 | 8 | 8 | 7 | 5 |
| Testing the enquiry page | Tester | 10 | 0 | 0 | 0 | 0 | 5 | 5 |
| Take the feedback for this product | Scrum master | 8 | 0 | 0 | 2 | 0 | 2 | 4 |
| **Total 83 11 17 19 08 14 14** | | | | | | | | | | |

**Sprint-03: 7 October – 14 October**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-03:** | | | | | | | | | | |
| **Product backlog items** | **Story point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Students or visitors will be able to see all the campus contact information of the university | 5 | Analysis the contact information and how possible output in this page | Analyst | 10 | 5 | 5 | 0 | 0 | 0 | 0 |
| Design contact UI page | Designer | 8 | 5 | 3 |  |  |  |  |
| Create contact page and add contact information | Developer | 20 | 0 | 6 | 5 | 5 | 4 | 0 |
| Testing the contact page how this page show the information | Tester | 6 | 0 | 0 | 4 | 2 | 0 | 0 |
| Take the feedback for this product | Scrum master | 4 | 0 | 0 | 2 | 2 | 0 | 0 |
| **Total 48 10 14 11 9 4** | | | | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-03:** | | | | | | | | | | |
| **Product backlog items** | **Story point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Visitor or student all time can see the university current news | 8 | Analysis the university news type information | Analyst | 8 | 0 | 5 | 4 | 0 | 0 | 0 |
| Design news related page for this system | Designer | 10 | 0 | 5 | 3 | 0 | 0 | 0 |
| Create news section page and add news type for this system | Developer | 18 | 0 | 0 | 0 | 5 | 7 | 5 |
| Testing how news page to show and work properly in this system | Tester | 4 | 0 | 0 | 0 | 0 | 2 | 2 |
| Take the feedback for this product items | Scrum master | 6 | 0 | 0 | 0 | 0 | 3 | 3 |
| **Total 46 0 10 7 5 12 10** | | | | | | | | | | |

**Sprint-04: 15 Oct – 21 Oct**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-04:** | | | | | | | | | | |
| **Product backlog items** | **Story point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Visitor or student can see the previous student success stories in this alumni forum. | 8 | Analysis the how to involve alumni information and previous student success story information in this system | Analyst | 12 | 6 | 6 | 0 | 0 | 0 | 0 |
| Design the alumni and previous student success story page UI | Designer | 14 | 5 | 5 | 4 | 0 | 0 | 0 |
| Create and add the alumni and previous student success story page in for this system | Developer | 20 | 0 | 7 | 6 | 4 | 3 | 0 |
| Testing the alumni and previous page properly work in this section | Tester | 8 | 0 | 0 |  | 4 | 4 | 0 |
| Take the feedback for this product | Scrum master | 6 | 0 | 0 | 0 | 2 | 4 | 0 |
| **Total 60 11 18 10 10 11 0** | | | | | | | | | | |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-04:** | | | | | | | | | | |
| **Product backlog items** | **Story point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Student or visitor can see the university research publication information through this system | 8 | Analysis the university system how include their research work and student or visitor see the research information | Analyst | 10 | 0 | 5 | 5 | 0 | 0 | 0 |
| Design research page UI | Designer | 12 | 0 | 4 | 5 | 3 | 0 | 0 |
| Create and add the research page and information in this system | Developer | 18 | 0 | 0 | 0 | 6 | 6 | 6 |
| Testing the research page | Tester | 6 | 0 | 0 | 0 | 0 | 3 | 3 |
| Take the feedback for this product | Scrum master | 8 | 0 | 0 | 0 | 2 | 4 | 4 |
| **Total 54 0 9 10 11 13 13** | | | | | | | | | | |

**Sprint-05: 24 Oct – 27 Oct**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint-05:** | | | | | | | | | | |
| **Product backlog items** | **Story point** | **Sprint task** | **Assign to** | **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| This system include the university about information | 5 | Analysis this page how possible output for this system | Analyst | 10 | 5 | 5 | 0 | 0 | 0 | 0 |
| Design about page UI for this system | Designer | 12 | 6 | 5 | 0 | 0 | 0 | 0 |
| Create about page and add about information in this system | Developer | 15 |  | 5 | 5 | 5 | 0 | 0 |
| Test this about information | Tester | 4 |  | 0 | 0 | 4 | 0 | 0 |
| Take the feedback for this product | Scrum master | 5 | 0 | 2 | 1 | 2 | 0 | 0 |
| **Total 46 11 15 6 11** | | | | | | | | | | |